DITA Converter Tool

Project Plan

Target: Single working day. Goal is a demonstrable proof-of-concept, not a production system. Scope is intentionally constrained to ensure a complete, polished demo is achievable.

# 1.  Project Summary

| Project Name | DITA Converter Tool — Proof of Concept |
| --- | --- |
| Goal | Demonstrate viable automated conversion of PDF/DOCX → DITA 1.3 XML with a simple web UI |
| Target Timeline | 1 working day (build sessions in sequence) |
| Team Model | 4 development agents: Allocator, Coder, Reviewer, Scribe |
| Tech Stack | Python 3.9+, Streamlit, pdfplumber, python-docx, lxml, PyYAML |
| Version Control | Git with Conventional Commits; hosted on GitHub |
| Definition of Done | User can upload a PDF or DOCX, see a DITA XML preview, and download the .dita file |

# 2.  Build Sessions & Task Breakdown

The project is divided into 7 sequential build sessions. Each session has a defined scope, owner agents, and acceptance criteria. Sessions are designed to be completable in 1–2 hours each.

| Phase | Session | Tasks | Owner(s) | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| S-01 | Scaffold & Setup | Git init, directory structure, requirements.txt, README, CHANGELOG, .gitignore, sample YAML skeleton | Allocator, Coder, Scribe | 30 min | Planned |
| S-02 | Extractor Module | extractor.py: parse PDF with pdfplumber, parse DOCX with python-docx. Output normalised Content Tree. Unit tests. | Coder, Reviewer | 90 min | Planned |
| S-03 | Mapper Module | mapper.py: load mapping_rules.yaml, apply rules to Content Tree, assign dita_element to each block. Unit tests. | Coder, Reviewer | 60 min | Planned |
| S-04 | Generator Module | generator.py: serialise annotated Content Tree to valid DITA 1.3 XML using lxml. DOCTYPE handling. Unit tests. | Coder, Reviewer | 60 min | Planned |
| S-05 | Validator Module | validator.py: well-formedness check, unmapped element report, XML pretty-print. Unit tests. | Coder, Reviewer | 45 min | Planned |
| S-06 | Streamlit UI | app.py: file upload widget, pipeline orchestration, XML preview, download button, validation report display. | Coder, Reviewer | 60 min | Planned |
| S-07 | Integration & Docs | End-to-end test with sample files, YAML tuning, README finalisation, CHANGELOG update, demo polish. | All Agents | 60 min | Planned |

# 3.  Milestones

| Milestone | Description | Deliverable | Agent Sign-off |
| --- | --- | --- | --- |
| M-01 | Project is initialised with all directories, config skeleton, and git history started | GitHub repo with initial commit | Scribe commit |
| M-02 | A PDF and a DOCX file can each be parsed into a valid Content Tree | Passing test_extractor.py | Reviewer approval |
| M-03 | Content Tree blocks are correctly annotated with DITA element types via YAML rules | Passing test_mapper.py | Reviewer approval |
| M-04 | Annotated Content Tree produces valid, well-formed DITA 1.3 XML | Passing test_generator.py | Reviewer approval |
| M-05 | Validator correctly identifies and reports malformed or unmapped elements | Passing test_validator.py | Reviewer approval |
| M-06 | Complete end-to-end conversion works via Streamlit UI | Working demo on localhost | All agents sign-off |
| M-07 | Sample input files converted successfully and outputs reviewed | 2x .dita output files reviewed | Scribe doc update |

# 4.  Acceptance Criteria (Definition of Done)

## 4.1  Minimum Viable Demo (must-have)

- User can upload a text-based PDF or a DOCX file via the Streamlit UI

- The pipeline converts the file to DITA 1.3 XML without crashing

- The generated XML is well-formed and passes lxml validation

- A preview of the DITA XML is shown in the UI

- The user can download the .dita file

- A validation report shows any unmapped or ambiguous elements

- The repo has a clean git history with conventional commit messages

## 4.2  Nice-to-Have (if time allows)

- Support for uploading a custom mapping_rules.yaml in the UI

- Side-by-side view: source document structure vs generated DITA

- Topic type selector in UI (concept / task / reference)

- Basic unit test suite (one test file per module)

## 4.3  Explicitly Out of Scope for v1

- Scanned PDF / OCR support

- DITA map or bookmap generation

- Multi-topic output from a single file

- Authentication or user accounts

- Deployment to cloud (local only for demo)

# 5.  Risk Register

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| PDF file is image-based (scanned) | High | Detect at Extractor and show clear error in UI; scope only covers text-based PDFs | Coder |
| DOCX uses complex custom styles not in YAML rules | Medium | Fallback_element in YAML catches unmapped styles; Validator reports them clearly | Coder + Reviewer |
| DITA 1.3 DTD not available locally for validation | Low | Use lxml well-formedness check as fallback; DTD validation is enhancement | Reviewer |
| Session runs over 1 day due to scope creep | Medium | Strictly enforce S-07 nice-to-haves as cut-off; Allocator controls scope | Allocator |
| Sample file structure is too complex for v1 | Low | Start with simpler test inputs; complex structure is v2 scope | Allocator |

# 6.  Version Roadmap

| Version | Name | Key Additions |
| --- | --- | --- |
| v1.0 | Proof of Concept | Text PDF + DOCX → DITA 1.3, YAML mapping, Streamlit UI, local only |
| v1.1 | Quality & Tests | Full unit test suite, improved mapping rules, better validation reporting |
| v2.0 | Multi-Topic | DITA map generation, multiple topics per file, bookmap support |
| v2.1 | OCR Support | Scanned PDF support via Tesseract OCR integration |
| v3.0 | DITA 2.0 | Full migration to DITA 2.0 output (pending DITA-OT tooling support) |
| v3.1 | Cloud Deploy | Docker packaging, cloud deployment option, multi-user support |